# Sprint 3: Model Architecture, Training, and Evaluation

## Overview

Sprint 3 is where your project becomes a real machine learning system. Sprint 2 gave you clean, consistently formatted data flowing through a reproducible pipeline. Sprint 3 puts that data to work. By the end of these two weeks every group will have a fully trained model, documented performance metrics, and a clear written analysis of how the model performed and why. This is the sprint the entire course has been building toward. The quality of your Sprint 2 pipeline will show here, and the work you put into understanding your data in Sprint 1 will inform every decision you make about architecture, training, and evaluation.

## Day by Day Goals (Approach)

- 6/25 - Planning

- 6/30 - Model architecture complete (Dre), training loop started (Cameron)

- 7/1 - Training loop running with output, loss curves section started (Ozor)

- 7/2 - Evaluation section complete with metrics and confusion matrix (Manuela)

- 7/6 - Full notebook merged to main, all cells executed, README and Kanban updated

- 7/7 - Standup 3 presentation

## Background Research Recommendations

Before writing any model code, each member of the team should research the following topics. Sprint 3 moves fast and the teams that come in with a conceptual foundation will spend their time building instead of catching up.

One important decision your team needs to make before starting is which deep learning framework you will use. Both PyTorch and TensorFlow with Keras are valid choices for this sprint and both will get you to a working model. What matters is that your entire team commits to one framework and uses it consistently throughout the notebook. Do not mix them. The concepts are the same across both, but the syntax, the data pipeline, and the model loading patterns are different enough that switching mid-sprint will cost you significant time.

If your team chooses PyTorch, you will work with torchvision.models for pretrained architectures, write a custom training loop, and use torch.utils.data.DataLoader which you already built in Sprint 2. This approach gives you more visibility into what is happening during training and is closer to how research teams and many production systems work today.

If your team chooses TensorFlow with Keras, you will work with tensorflow.keras.applications for pretrained architectures, use model.fit for training, and use ImageDataGenerator or tf.data for your data pipeline. This approach is more concise and abstracts more of the training loop away from you, which can be faster to get running but gives you less control over what is happening under the hood.

Please make the choice intentionally!

### Image Teams: What to Research

Research the following topics for whichever framework your team has chosen:

- What transfer learning is and why it works, specifically what a pretrained model like MobileNet or ResNet already knows and what fine-tuning adds on top of that

- What freezing and unfreezing layers means during fine-tuning and when you would do each

For PyTorch specifically:

- How to load a pretrained model using torchvision.models and how to replace the final fully connected layer to match your number of classes

- How to freeze layers by setting requires_grad to False and how to unfreeze them when you are ready to fine-tune the full model

- How to write a training loop that includes a forward pass, loss calculation, backward pass, and optimizer step

- How to track training and validation loss manually across epochs and plot the curves

- How to run evaluation on the test set using torch.no_grad() and compute accuracy, precision, recall, F1, and a confusion matrix using scikit-learn

For TensorFlow with Keras specifically:

- How to load a pretrained model using tensorflow.keras.applications with include_top set to False and how to add a new classification head on top

- How to freeze the pretrained base using model.trainable set to False and how to unfreeze it for fine-tuning

- How to use model.compile with categorical crossentropy loss and the Adam optimizer

- How to use model.fit with a validation split or separate validation data and how to read the history object to plot loss and accuracy curves

- How to evaluate on the test set and generate a confusion matrix and classification report using sklearn.metrics

For both frameworks:

- What cross-entropy loss is and why it is the standard choice for multi-class classification

- What the Adam optimizer is and what the learning rate controls

- What overfitting looks like on a loss curve and what strategies exist to address it including dropout, weight decay, and early stopping

### Audio Teams: What to Research

Research the following topics for whichever framework your team has chosen:

- How a CNN processes a spectrogram or MFCC array the same way it processes an image and why that works for audio classification

- How to handle single channel input if your spectrograms are not RGB since most pretrained models expect three channel input

For PyTorch specifically:

- How to load a pretrained model using torchvision.models and adapt the input layer for single channel spectrograms if needed

- How to replace the final classification layer to match your number of emotion or genre classes

- How to write a training loop with a forward pass, loss calculation, backward pass, and optimizer step

- How to track and plot training and validation loss manually across epochs

- How to run evaluation on the test set using torch.no_grad() and compute accuracy, precision, recall, F1, and a confusion matrix using scikit-learn

For TensorFlow with Keras specifically:

- How to load a pretrained model using tensorflow.keras.applications and adapt it for single channel spectrogram input by adjusting the input shape

- How to add a classification head and compile the model with categorical crossentropy and the Adam optimizer

- How to use model.fit with validation data and how to plot the resulting loss and accuracy curves from the history object

- How to evaluate on the test set and generate a confusion matrix and classification report using sklearn.metrics

For both frameworks:

- What cross-entropy loss is and why it is the standard choice for multi-class classification

- What the Adam optimizer is and what the learning rate controls

- What overfitting looks like on a loss curve and what strategies exist to address it

- Optionally, what an LSTM is and how it differs from a CNN for sequential audio data, for teams that want to explore a more advanced architecture

## What the Final Notebook Should Look Like

By the end of Sprint 3 your team should have a single Jupyter notebook that runs top to bottom without errors and tells the complete story from loading your preprocessed data to evaluating a trained model. It should be clean, readable, and reproducible.

The notebook should flow in this order:

- A brief introduction cell explaining what the notebook does and what sprint it belongs to

- Data loading section that pulls model-ready batches from your Sprint 2 DataLoader

- Model architecture section with the chosen architecture, any modifications made, and written justification for those choices

- Training loop section with all hyperparameters defined, documented, and justified before the loop runs

- Loss curve plots showing training and validation loss across epochs with written commentary interpreting what the curves reveal

- Evaluation section on test set with accuracy, precision, recall, F1, and a confusion matrix all visible as outputs

- Written analysis of results explaining what worked, what did not, and what you would change with more time

This notebook gets merged into the master branch as your Sprint 3 submission. Every cell should have visible output. A notebook that has been run is the only notebook that counts.

## Sprint 2 Deliverables

The following must be completed before the Standup 3 presentation:

- A fully executed Jupyter notebook covering model architecture, training, and evaluation with all cell outputs visible, merged into the master branch

- Loss curves plotted and included in the notebook with written interpretation

- Evaluation metrics including accuracy, precision, recall, F1, and a confusion matrix documented in the notebook

- Written performance analysis explaining where the model succeeds, where it struggles, and why

- Updated README reflecting Sprint 3 progress

- Updated Kanban board showing completed Sprint 3 tasks